Absolutely. Below are full minutes for the open meeting, including decisions, unresolved points and a consolidated action log. The meeting was transcribed, so the discussion summary is based on the meeting transcript; I’ve paraphrased rather than reproduced participants’ words. [GG917 SPPS...touchpoint | Meeting]

GG917 SPPS & Purification start readiness - daily JPT touchpoint

Date: 20 October 2026

Scheduled time: 12:00–13:00

Organiser: Steven Thomas Ewing

Format/location: Microsoft Teams / #358-2-B

Status at retrieval: Meeting in progress

Transcript: Available. [GG917 SPPS...touchpoint | Meeting]

1. Executive summary

The meeting concentrated on purification readiness, DIPEA/acetaldehyde controls, solvent-run readiness, outstanding documentation and M+53 investigation experiments. [GG917 SPPS...touchpoint | Meeting]

The most important points were:

- There was alignment in principle around tighter DIPEA storage controls at 2–8°C, together with drum-level testing/release. Longer-term stability and how close testing should be to use remain areas requiring supporting data. [GG917 SPPS...touchpoint | Meeting]

- Several purification documents had been returned to Asymchem with comments. The team wants these resolved quickly to support the solvent run. [GG917 SPPS...touchpoint | Meeting]

- A Lilly laboratory check of the proposed buffer preparation produced a 50 mM dilution at pH 7.65, described as close to the anticipated result. A mass-based preparation is being passed across for use by the team. [GG917 SPPS...touchpoint | Meeting]

- Mobile-phase/feed pH and temperature were identified as likely critical process parameters, although the final parameter set awaits completion of the PAR statistical analysis. [GG917 SPPS...touchpoint | Meeting]

- The group did not reach final alignment on deferring pH-monitor and filtration modifications until after the demo. Lilly raised concern about using a potentially unreliable pH measurement for a GMP batch when pH is a CPP. [GG917 SPPS...touchpoint | Meeting]

- The solvent run was seen as an important opportunity to establish actual temperature-control performance. However, if equipment changes are deferred until afterwards, an additional post-modification solvent run may be needed before PV. [GG917 SPPS...touchpoint | Meeting]

- M+53 investigation work continues. Current resin supply is constrained, so the group discussed protecting part of the remaining material and potentially standardising future experiments at 5 g, subject to confirmation that mixing/agitation remains representative. [GG917 SPPS...touchpoint | Meeting]

- More 39mer-on-resin synthesis has begun, and Asymchem is to share its timeline. [GG917 SPPS...touchpoint | Meeting]

2. DIPEA / acetaldehyde control strategy

Richard Morgan explained that the DIPEA specification change-control discussion had led to proposals for additional handling controls ahead of PV. These included moving DIPEA into temperature-controlled 2–8°C storage and considering testing significantly closer to batch use while longer-term stability is better understood. [GG917 SPPS...touchpoint | Meeting]

Runqian Yang18280 said Asymchem agreed with the 2–8°C control. She also described an approach under which individual drums are tracked for acetaldehyde, tested and released separately, with material failing the required criteria not being used. [GG917 SPPS...touchpoint | Meeting]

Richard Morgan highlighted continued uncertainty around DIPEA stability because acetaldehyde levels had varied across suppliers and, according to the discussion, across drums from the batch used for the demo. The team therefore wants data capable of supporting DIPEA shelf-life/use-period decisions. [GG917 SPPS...touchpoint | Meeting]

Position: tighter storage and drum-level controls are supported in principle, while the longer-term stability/testing strategy still requires evidence and alignment. [GG917 SPPS...touchpoint | Meeting]

3. Purification documentation and solvent-run readiness

Ezekiel Lee reviewed the purification documentation schedule and stressed the need to finalise documentation supporting the solvent run. Simon Cushen - Network clarified that the four documents under discussion had already been returned to Asymchem with comments requiring responses. Asymchem indicated that it intended to address those comments following the meeting. [GG917 SPPS...touchpoint | Meeting]

Buffer preparation

Steven Benner reported that Lilly had performed a laboratory test of the buffer makeup, including preparation of the concentrated 1 M Tris stock at pH 7.4 followed by dilution to 50 mM. The diluted material measured pH 7.65, which was considered close to the expected result. A fully mass-based preparation had been produced and was being routed via Andrew James Mouat. [GG917 SPPS...touchpoint | Meeting]

Steven Benner nevertheless emphasised the need to verify pH after dilution, because that pH is a critical process parameter. [GG917 SPPS...touchpoint | Meeting]

4. Purification filtration strategy

Ezekiel Lee described the existing filtration arrangement, including 0.22 µm filtration on purified-water and acetonitrile feeds and 0.45 µm filtration downstream of the final mobile-phase tank, which he said could be changed to 0.22 µm. He raised the question of whether additional filters requested around the smaller concentrate tanks were required before the demo. [GG917 SPPS...touchpoint | Meeting]

Steven Benner noted that the particular filtration request had come from Andrew James Mouat and did not want to interpret the rationale on his behalf. Robert Moylan recommended confirming the requirement directly with Andrew James Mouat, especially because the filters could represent useful microbial-risk controls for the demo batch. [GG917 SPPS...touchpoint | Meeting]

Open point: determine whether the additional filters are required before demo execution or can be installed in the planned pre-PPQ modification window. [GG917 SPPS...touchpoint | Meeting]

5. Temperature-control strategy

The purification team described the temperature-control architecture across the process. The larger concentrated-salt tank has active temperature control because of the temperature sensitivity of the Tris-HCl system. Other mobile-phase tanks do not all have equivalent control, while heating is installed around the chromatography-system inlet. [GG917 SPPS...touchpoint | Meeting]

Steven Benner questioned whether the inlet heat exchanger had been demonstrated to provide effective control at the required flows and volumes. Asymchem said this had not yet been established for the new configuration and proposed using the solvent run to generate performance data. [GG917 SPPS...touchpoint | Meeting]

Robert Moylan also asked about temperature monitoring around the column, including possible jacket/outlet monitoring and room-temperature control. The discussion indicated that the incoming mobile phase has temperature measurement/heating, but the precise column/jacket arrangement and room-control performance still need confirmation. [GG917 SPPS...touchpoint | Meeting]

Agreed direction: use solvent-run data to assess the effectiveness of the existing temperature-control arrangement, while Asymchem checks relevant historical/comparable equipment information and facility controls. [GG917 SPPS...touchpoint | Meeting]

6. In-line pH monitoring and proposed equipment modifications

A key readiness issue concerned the pH monitor downstream of the first inline mixer. Asymchem explained that the measurement exists but may not provide a sufficiently stable reading at the prevailing high flow rate. Modifying the arrangement was described as potentially adding approximately five days, so the proposal was raised to perform the modifications after the demo but before pre-PPQ. [GG917 SPPS...touchpoint | Meeting]

Lilly raised significant concerns with that approach. Robert Moylan highlighted that the demo is a GMP batch and that accepting an unreliable measurement is problematic if pH is a CPP. Taking a convenient offline grab sample at that point was described as difficult because of the physical pipeline arrangement. [GG917 SPPS...touchpoint | Meeting]

Richard Morgan subsequently observed that deferring modifications could create the need for another solvent run after the demo to demonstrate the modified equipment before PV, meaning the schedule impact may occur either way. [GG917 SPPS...touchpoint | Meeting]

Decision status: open. The team agreed to take the matter offline and decide whether these modifications must precede the demo or can be deferred with subsequent verification. [GG917 SPPS...touchpoint | Meeting]

7. Critical process parameters

Steven Benner identified the following as parameters that were currently expected to be critical:

- Temperature

- Feed pH

- Mobile-phase pH

The complete list was not yet final, pending completion of the statistical analysis from the PAR studies. [GG917 SPPS...touchpoint | Meeting]

8. PPQ / readiness documentation

Runqian Yang18280 raised the broader approval status of PPQ documentation. Richard Morgan indicated that most documentation looked broadly acceptable outside updates required from the M+53 investigation/CAPA work, although specific documents still had comments or remained to be fully reviewed, including the FMEA discussion. [GG917 SPPS...touchpoint | Meeting]

Runqian Yang18280 asked for review of the evolving M+53 impurity investigation report. Richard Morgan indicated he intended to review it on 20 or 21 October. [GG917 SPPS...touchpoint | Meeting]

She also requested the PFD. Richard Morgan said densities had been updated on 19 October and the document was in approval, with an expectation of getting it across shortly. [GG917 SPPS...touchpoint | Meeting]

The analytical validation protocol was also discussed. Asymchem is updating it against Lilly's comments, while David Quirke planned to finalise Lilly's comments to support approval. [GG917 SPPS...touchpoint | Meeting]

9. PPQ retention samples

Runqian Yang18280 requested guidance on which PPQ raw materials and intermediates should be retained as samples. Sarah Downing said this would be brought back to the Lilly team and noted that the approach used for Lara could potentially serve as a starting point. [GG917 SPPS...touchpoint | Meeting]

Richard Morgan suggested that Asymchem first draft the full proposed sample-retention list, after which Lilly could review and supplement it. Sarah Downing also suggested sharing the Lara approach as a possible base document. [GG917 SPPS...touchpoint | Meeting]

10. M+53 investigation and resin strategy

Asymchem described two further investigation areas requiring newly deprotected resin:

- An experiment replacing the existing post-DeMtt wash condition with 5% piperidine/DMF.

- A 5,000 ppm acetaldehyde plus iron-spiking experiment. [GG917 SPPS...touchpoint | Meeting]

The team then discussed limited resin availability. Runqian Yang18280 indicated approximately 200 g remained and suggested deprotecting 100 g while leaving the other 100 g untouched. Subha Mukherjee supported conserving material given how rapidly previous experiments had consumed resin. [GG917 SPPS...touchpoint | Meeting]

5 g experimental scale

Subha Mukherjee proposed considering 5 g as the standard scale for future experiments rather than 10 g, potentially allowing more experiments from the remaining resin. Shivani Choudhary agreed this could be acceptable provided mixing and agitation remain representative at the smaller scale. [GG917 SPPS...touchpoint | Meeting]

Shivani Choudhary requested video evidence of mixing during the planned experiments so Lilly can assess whether the 5 g scale appears appropriate. Runqian Yang18280 said video had been recorded and could be shared. [GG917 SPPS...touchpoint | Meeting]

Additional 39mer-on-resin synthesis has already started, with Asymchem to provide its timeline. [GG917 SPPS...touchpoint | Meeting]

11. E13 / E14 follow-up

For E13, Lilly had requested reanalysis of the DIPEA associated with the experiments by NMR and DNPH derivatisation. Asymchem said samples were available and results were pending. [GG917 SPPS...touchpoint | Meeting]

Matthew Jacob also followed up on the requested retrospective nitrogen-flow determination for the E13 experiments. Runqian Yang18280 said this had not yet been completed and would be added to the action list. [GG917 SPPS...touchpoint | Meeting]

For E14, the six nitrogen-sparging-flow experiments had already started. Results were expected around 22–23 October, with measurements at 4, 18 and 36 hours. Matthew Jacob requested that the four-hour results be shared as soon as available rather than waiting for the complete dataset. [GG917 SPPS...touchpoint | Meeting]

Follow-up action log

Asymchem / Runqian Yang18280 / team

- Respond to comments on the returned purification/MOR documents to progress closure and solvent-run readiness. [GG917 SPPS...touchpoint | Meeting]

- Continue the M+53 investigation report and provide the evolving draft for Lilly review. [GG917 SPPS...touchpoint | Meeting]

- Confirm comparable heat-exchanger performance data, if available, and use the solvent run to establish performance of the current temperature-control arrangement. [GG917 SPPS...touchpoint | Meeting]

- Confirm column and room temperature-control/monitoring arrangements and performance. [GG917 SPPS...touchpoint | Meeting]

- Draft the complete PPQ retention-sample list, covering planned materials/intermediates, for Lilly review. [GG917 SPPS...touchpoint | Meeting]

- Share the timeline for the additional 39mer-on-resin synthesis already under way. [GG917 SPPS...touchpoint | Meeting]

- Assess whether future investigation experiments can consistently use the 5 g scale, ensuring mixing/agitation remains representative. [GG917 SPPS...touchpoint | Meeting]

- Share video of the 5 g reactor mixing/agitation for Lilly review. [GG917 SPPS...touchpoint | Meeting]

- Provide the pending E13 DIPEA reanalysis results from NMR and DNPH derivatisation when available. [GG917 SPPS...touchpoint | Meeting]

- Perform/document retrospective nitrogen-flow evaluation for the E13 experiments. [GG917 SPPS...touchpoint | Meeting]

- Share E14 nitrogen-study results, including the four-hour data as soon as it becomes available rather than waiting for the complete dataset. [GG917 SPPS...touchpoint | Meeting]

- Provide the complete list of ongoing investigation experiments. This was specifically requested by Richard Morgan. [GG917 SPPS...touchpoint | Meeting]

- Share the engineering/nitrogen-comparison slides/link requested by Shivani Choudhary. [GG917 SPPS...touchpoint | Meeting]

Lilly team

- Decide whether the pH-monitor modification must occur before the demo or may be deferred, considering the GMP/CPP risk and possible requirement for a post-modification solvent run. [GG917 SPPS...touchpoint | Meeting]

- Clarify with Andrew James Mouat the rationale and timing requirement for the additional filtration points, particularly whether they are essential before the demo. [GG917 SPPS...touchpoint | Meeting]

- Complete/finalise the CPP list when the PAR statistical analysis is available. [GG917 SPPS...touchpoint | Meeting]

- Richard Morgan to review the draft M+53 investigation report, with 20–21 October indicated in the meeting. [GG917 SPPS...touchpoint | Meeting]

- Progress final approval/share of the PFD, which was reported as being in approval following density updates. [GG917 SPPS...touchpoint | Meeting]

- David Quirke to finalise comments on the analytical validation protocol to facilitate approval. [GG917 SPPS...touchpoint | Meeting]

- Sarah Downing/Lilly team to review the PPQ retention-sample requirements and, if appropriate, provide the Lara retention approach as a starting reference. [GG917 SPPS...touchpoint | Meeting]

- Andrew James Mouat/relevant Lilly team to provide the mass-based buffer makeup developed from the laboratory test to Asymchem. [GG917 SPPS...touchpoint | Meeting]

Key open decisions / risks to carry forward

Highest-priority readiness questions:

- pH measurement: Can the demo proceed with the existing in-line pH measurement, or must it be modified first? [GG917 SPPS...touchpoint | Meeting]

- Additional filters: Are the proposed filtration changes required for the demo, particularly given the microbial specification, or can they wait until the pre-PPQ modification window? [GG917 SPPS...touchpoint | Meeting]

- Temperature control: Does the existing inlet heating/control arrangement adequately control the mobile-phase/column temperature under actual operating conditions? The solvent run is intended to provide evidence. [GG917 SPPS...touchpoint | Meeting]

- DIPEA control: 2–8°C storage and drum-level testing are moving forward, but sufficient stability data are still needed to establish an appropriate relationship between testing and use. [GG917 SPPS...touchpoint | Meeting]

- M+53 closure: Outstanding investigation/CAPA content remains relevant to progression of the PPQ documentation. [GG917 SPPS...touchpoint | Meeting]

- Resin conservation: Remaining investigation material is constrained, making verification of the 5 g experimental scale and the timing of new 39mer-on-resin supply important. [GG917 SPPS...touchpoint | Meeting]